# Handmade Jewelry Store — Project Roadmap

10-week development plan · Next.js + NestJS + PostgreSQL + AWS + Stripe

ПРАВИЛО: Только ОДНА задача In Progress одновременно. Завершил → закрыл Issue → берёшь следующую.

## Technology Stack

| Frontend | Backend | Database | DevOps | Quality |
| --- | --- | --- | --- | --- |
| Next.js 15 TypeScript Shadcn/ui Tailwind CSS Zustand React Query | NestJS TypeScript Prisma ORM JWT + Passport Stripe Swagger | PostgreSQL Prisma AWS RDS (Free tier) | Docker GitHub Actions AWS EC2 AWS S3 CloudFront | Jest + RTL Playwright ESLint Prettier Husky |

## Weekly Roadmap

| Week | Milestone | Tasks (GitHub Issue) | Status |
| --- | --- | --- | --- |
| W1 | Project Foundation Monorepo, Docker, CI | - Define repo structure & layout (#2) - Create README (#7) - Git workflow & branching (#8) - Setup docker-compose (#10) - Setup Turborepo (#11) | IN PROGRESS |
| W2 | Frontend Foundation Next.js, Shadcn, Zustand | - Next.js + TypeScript (#3) - Shadcn/ui + Tailwind (#12) - Header / Footer layout (#13) - Zustand store: cart + user (#14) - TanStack Query (#15) - ESLint + Prettier (#5) | PLANNED |
| W3 | Backend Foundation NestJS, Prisma, PostgreSQL | - NestJS + TypeScript (#4) - PostgreSQL + Prisma ORM (#16) - Base DB schema (#17) - Swagger / OpenAPI docs (#18) - CORS + validation + guards (#19) | BACKLOG |
| W4 | Products & Catalog API, S3, SSR pages | - Products API: CRUD + filtering (#20) - AWS S3 image upload (#21) - Catalog page SSR (#22) - Product detail page (#23) - Admin: create/edit product (#24) | BACKLOG |
| W5 | Cart & Checkout Cart state, Orders API | - Cart: add/remove + Zustand (#25) - Cart page UI (#26) - Orders API (#27) - Checkout form (#28) | BACKLOG |
| W6 | Payments Stripe integration | - Stripe backend + webhook (#29) - Stripe Elements frontend (#30) - Payment success/failure pages (#31) | BACKLOG |
| W7 | Auth & Admin JWT, RBAC, Admin panel | - JWT auth + Passport (#32) - Login / Register pages (#33) - RBAC: USER + ADMIN roles (#34) - Admin panel: orders + products (#35) | BACKLOG |
| W8 | SEO & UX Performance, Lighthouse | - SEO: metadata + OpenGraph + sitemap (#36) - Skeleton loaders + error boundaries (#37) - Lighthouse audit 90+ (#38) - Mobile responsive QA (#39) | BACKLOG |
| W9 | Infra & Deployment AWS, Docker, CI/CD | - Dockerfiles: web + api (#40) - AWS: EC2 + RDS + CloudFront (#41) - GitHub Actions pipeline (#42) - Domain + SSL (#43) | BACKLOG |
| W10 | Polish & Production Tests, README, Deploy | - Jest unit tests 50%+ (#44) - Playwright E2E tests (#45) - README: architecture + screenshots (#46) - Update LinkedIn + resume | BACKLOG |

## GitHub Workflow — правило для каждой задачи

| 1 | Открыть Issue на доске → переместить в 'In Progress' |
| --- | --- |
| 2 | Создать ветку: git checkout -b feature/issue-10-docker-compose |
| 3 | Написать код, коммитить маленькими кусками |
| 4 | Коммит с номером задачи: git commit -m 'feat: setup docker-compose #10' |
| 5 | Push: git push origin feature/issue-10-docker-compose |
| 6 | Открыть Pull Request на GitHub |
| 7 | Merge → Issue автоматически закрывается |
| 8 | Взять следующую задачу из 'Planned' |